**DATE: 5/28/24**

**ATTENDANCE:**

Andrew Buckland

Jaykant Chaudhary Lekhi

Jonah Cragun

Zac Peterson

**AGENDA:**

* Talk about test cases for Add, subtract, multiply divide, branch, branchzero, and branchneg
* Unit tests need to be put in a spreadsheet.
* Talk about design document and start assigning 2 User Stories and 10-15 Use cases. (Using Template) (Use cases can be using specific commands)
* Talk about which functions to program this week
* Get professor invited to GIT Repo

**ACTION ITEMS:**

*ANDREW*

* Finish Add, Subtract, Branch.
* Finish use cases on markdown document.
* 1 use case per op code, 2 unit tests per use cases.

*JAYKANT*

* Finish multiply, divide, load
* Finish use cases

*JONAH*

* Finish Read, write, halt
* Finish use cases

*ZAC*

* Finish store, branchneg, branchzero
* Finish use cases

**DATE: 6/04/24**

**ATTENDANCE:**

Andrew Buckland

Jaykant Chaudhary Lekhi

Jonah Cragun

Zac Peterson

**AGENDA:**

* Check over current program and make sure it’s in order
* Check over all required documents to see what needs to be done (Design Doc/Read Me)

**ACTION ITEMS:**

*ANDREW*

* Turn in Milestone 2

*JAYKANT*

* Work on the design Doc (putting tests into spreadsheet)

*JONAH*

* Put tests into spreadsheet

*ZAC*

* Work on some test cases